Bid Information

Project:	Bryant & Stratton College                                                 Bid Due Date: July 21st 2021 at 1PM

1259 Central Ave.

Albany, NY 12205

This document is for bidding.  It will be made part of the construction contract, and it should be used in addition to the plans and specifications.  All work must be in accordance with the plans and specifications prepared by Stephanie Hunt, Silvestri Architects PC.

Instructions to Bidders:

- All Contractors who intend to bid must register with P.A. T’s Contractor Portal.  If you are not already registered, please see instructions below:

  - Click this link to fill out P.A.T.’s Contractor Registration Form.

  - Fill in all required fields marked with an asterisk.

  - When you reach the Work Categories section, please check the Albany Bidders.

  - Click Submit upon completion.

  - You will receive a confirmation email within 24 hours once your account is approved by P.A.T. Project Coordinators, granting access to all project related documents and project updates.

- No explanations of the plans, specifications or other contract documents will be made to any bidder orally.  Each request for an understanding should be in writing addressed to the appropriate parties:

Bidding Inquiries				 		Contact Person

P.A.T. Construction Management Corp.			Victor Powell

Peter J. Casilio

P: 716-633-9933 F: 716-633-9937				patcmgroup@casilioco.com

Design Inquiries						Contact Person

Silvestri Architects PC	 				          	Stephanie Hunt

P: 716-691-0900						Stephanieh@silvestriarchitects.com

- Each bidder must inform himself fully of the conditions relating to the construction and labor under which the work is now or will be performed, including furnishing all material and labor necessary to carry out the provisions of the contract documents.

General Notes

- Architectural plans are completed and posted at P.A.T.’s portal; the MEP plans will be completed 6/30/21 and forwarded to all registered contractors.

- Contractors should provide a separate quote for the roof alternate and the renovations.  Both projects will be awarded to one contractor.

- We will be scheduling site visits for contractors, dates and times will be sent through our contractor portal.

- This project is a sales tax exempt on materials.

- General Contractor’s (“GC”) contract will be all-inclusive including, but not limited to, all Plumbing, HVAC, Electric, Data Cabling and Fire Protection.  GC to include all temporary walls, cleanup and temporary services.  Bryant & Stratton College (“College”) will allow GC to use a designated lawn and paved area as temporary staging area.  GC is responsible for construction, maintenance of staging area and restoration.

- Project Start Date:							   8/1/2021

Project Completion Date:						   12/15/2021

- General Contractors are to also submit alternate prices noted on the bid documents and bid form.

# Text boxes

*Please note that the construction schedule may be subject to change.